# Project Zava — Project Brief

Zava Retail e-commerce site relaunch, including a new payments integration.

## Overview

Project Zava is a relaunch of the Zava Retail e-commerce site, including a new checkout and payments flow. The project is sponsored by Alex (Manager) and run day-to-day by Mark Chen (Program Lead).

## Team

- Mark Chen — Program Lead

- Priya Shah — Engineering Lead

- Jordan Lee — Design Lead

- Sam Okafor — Security & Compliance

- Alex — Sponsoring Manager

## Timeline

- Design freeze: August 25, 2026

- Integration build: through September

- Target launch: September 30, 2026

## Current Status (as of Aug 22, 2026)

Vendorly was selected as the payments integration partner on August 11. Finance approved an additional $40K in contractor budget on August 18. Two open items are being tracked: a brand-asset delivery delay from marketing (owner: Jordan), and a vendor data-retention compliance question that has been escalated to Legal (owner: Sam, ticket LEGAL-4471).

## Risks

- Design freeze may slip if marketing does not deliver brand assets in time.

- Launch date may shift depending on Legal's review of Vendorly's data retention terms.