# Project Zava — "Zava Sync" Weekly Meeting Notes

Recurring Tuesday meeting. Notes below cover five consecutive sessions.

## Zava Sync — Tuesday, July 28, 2026

Attendees: Mark Chen, Priya Shah, Jordan Lee, Sam Okafor

- Kicked off vendor bake-off for payments integration: Vendorly vs. PayBridge.

- Design team shared first checkout flow mockups — positive initial reaction.

- Decision: Sam to run a security questionnaire against both payment vendors before a final pick.

- Open question: timeline risk if the vendor decision slips past Aug 8.

## Zava Sync — Tuesday, August 4, 2026

Attendees: Mark Chen, Priya Shah, Jordan Lee, Sam Okafor

- Vendor bake-off results reviewed; Vendorly ahead on API coverage, PayBridge ahead on pricing.

- Priya flagged she hasn't finished reviewing either vendor's data handling docs yet.

- Decision: Mark to make the final vendor call by Aug 11, pending no red flags from Priya's review.

- Open question: will marketing deliver final brand assets in time for the Aug 25 design freeze?

## Zava Sync — Tuesday, August 11, 2026

Attendees: Mark Chen, Priya Shah, Jordan Lee, Sam Okafor, Alex (Manager) — Alex's last meeting before two weeks of leave

- Decision: Vendorly selected as the payments partner. Contract moving to procurement.

- Design flow approved by leadership in principle; formal review scheduled for Aug 15.

- Owner: Priya to begin integration testing once sandbox credentials arrive.

- Open question: Priya wants to look more closely at Vendorly's data retention terms — not blocking yet.

## Zava Sync — Tuesday, August 18, 2026

Attendees: Mark Chen, Priya Shah, Jordan Lee, Sam Okafor

- Budget update: Finance approved the extra $40K for integration contractor hours (owner: Mark).

- Design blocker persists — marketing still hasn't delivered final brand icons (owner: Jordan).

- Priya reported she's digging into the Vendorly retention policy in more detail.

- Decision: timeline holds at September 30 launch for now.

- Open question: does the brand-asset delay put the Aug 25 design freeze at risk?

## Zava Sync — Friday, August 22, 2026

Attendees: Mark Chen, Priya Shah, Sam Okafor (Jordan absent)

- Priya escalated the Vendorly data retention issue — their 90-day retention window conflicts with the team's 30-day contractual deletion requirement.

- Decision: Sam opened a Legal ticket (LEGAL-4471) for same-week review; Sam owns tracking it.

- Open question: whether the Legal review will affect the September 30 launch date — no answer yet.

- Brand-asset blocker status unchanged as of this meeting.