# Project Zava — #project-zava Teams Channel Log

Simulated Teams channel export for use with Copilot Chat. Reference this document with "/Project Zava - Teams Chat Log" or paste it directly into a prompt.

## Monday, August 11, 2026

- Mark Chen, 9:02 AM — Vendorly it is 🎉 contract's with procurement now. Nice work everyone on the bake-off.

- Jordan Lee, 9:05 AM — Great news! Design review is Friday, will share the deck Thursday EOD.

## Wednesday, August 13, 2026

- Priya Shah, 2:47 PM — sandbox creds are in, starting integration tests today. side note — I want to poke at how Vendorly handles data retention at some point this week, just haven't dug in yet. flagging so it's not a surprise later.

- Sam Okafor, 3:10 PM — noted, let me know if you want a second pair of eyes on that once you're in there.

## Friday, August 15, 2026

- Jordan Lee, 4:32 PM — Design review went well! One blocker though — still no brand icons from marketing, pinged them twice. Anyone have a direct contact over there?

- Mark Chen, 4:40 PM — I'll ask around, might know someone on that team.

## Monday, August 18, 2026

- Mark Chen, 10:15 AM — Budget update: Finance approved the extra $40K for Priya's contractor hours 🙌 timeline stays at Sept 30.

- Priya Shah, 11:03 AM — Great, thank you! Still working through the Vendorly retention docs, more detail than expected. Will have something concrete by end of week.

- Jordan Lee, 1:20 PM — Still no word from marketing on the icons 😩 going to escalate to their lead directly tomorrow.

## Thursday, August 20, 2026

- Priya Shah, 5:48 PM — Sent an email to Sam and Mark just now — the vendor's 90-day retention window doesn't meet our contractual deletion requirement, so this needs a real decision, not just a heads up. Wanted to flag here too in case it gets missed in inbox chaos.

- Sam Okafor, 6:02 PM — saw it, agree this needs Legal. opening a ticket tonight.

## Saturday, August 22, 2026

- Sam Okafor, 11:14 AM — Legal ticket LEGAL-4471 is in, asked for a same-week turnaround given the launch date. Will update the channel Wednesday.

- Mark Chen, 11:20 AM — Thanks Sam. Keeping an eye on whether this touches Sept 30 — too early to say yet.

- Jordan Lee, 1:05 PM — Still chasing marketing on the icons. Escalated to their lead's manager this time.